# PearlsCRM - Page-wise Completion Status Report

# Admin Side

| Page | Functions | Status | Pending |
| --- | --- | --- | --- |
| Dashboard (/) | KPI cards, recent activity summary | Complete | - |
| Lead Management (/leads) | List, filter (Hot/Warm/Cold), search, view details | Complete | - |
| Create Lead (/create-lead) | Form, assign to employee, save | Complete | - |
| Lead Details (/leadDetails/:id) | View/edit lead, status, notes | Complete | - |
| Tasks (/tasks) | List, filter, create, assign | Complete | - |
| Create Task (/createTask) | Form, save | Complete | - |
| Task Details (/taskDetails/:id) | Overview / Activity / Notes / Documents tabs, E-Mail button | Partial | Notes tab data is hardcoded/fake, not saved to DB, lost on refresh. |
| Follow-ups (/follow-ups) | List, filter, view details | Complete | - |
| Followup Details (/followupDetails/:id) | Overview, Notes, Next Action tabs, Call/Email/Whatsapp buttons | Complete | Fixed during review - buttons now use tel:/mailto:/wa.me links. |
| Projects (/projects) | List, team members, progress % | Complete | - |
| Project Details (/projectDetails/:id) | View project info | Complete | - |
| Clients (/clients) | List clients | Not Working | No backend fetch call found - static/empty UI. |
| Client Management (/clientmanagement) | List, view client details | Complete | - |
| Client Details (/clientDetails/:id) | Full client profile | Complete | - |
| Payments (/payments) | List invoices, Create Invoice | Partial | Redirects to /tasks instead of /payments after saving. |
| Employee Management (/employees) | List, view employee details | Complete | - |
| Create Employee (/Createemployee) | Form, save | Partial | Redirects to /tasks instead of /employees after saving. |
| Employee Details (/EmployeeDetails/:id) | Full employee profile | Complete | - |
| Attendance Management (/attendance-management) | View active/clocked-in employees | Complete | - |
| Reports (/reports) | Business summary reports | Complete | - |
| Communication (/communication) | Announcements, HelpDesk, Directory, Feedback tabs | Complete | - |
| Collaboration (/collaboration) | Chats, Task Chats, Copilot, Collabs, Channels; real-time messaging | Partial | In collab sub module and chats emoji is not implemted |
| Settings (/settings) | - | Not Working | Placeholder page only. |
| Payroll / Payslip Management | Generate payslips for employees | Not Working | No admin-side module exists at all. |

# Employee Side

| Page | Functions | Status | Pending |
| --- | --- | --- | --- |
| Employee Dashboard (/employee-dashboard) | Tasks summary, recent follow-ups | Partial | Recent Follow-ups widget links to wrong (Admin) route. |
| My Tasks (/employee/tasks) | List own tasks, view details | Complete | - |
| Task Details (/employee/taskDetails/:id) | View/update own task | Complete | - |
| Marketing Activities | Dashboard, stats, call logs, leads table | Complete | - |
| My Leads (/employee/leads) | View assigned leads (cannot create/assign) | Complete | - |
| My Follow-ups (/employee/followups) | View/update assigned follow-ups | Complete | - |
| My Profile (/employee/myprofile) | View/edit personal info | Complete | - |
| Attendance (/employee/attendance) | Clock-in/out, camera check-in, calendar, corrections | Complete | - |
| Leave Management (/employee/leave) | Request leave, balance, history, holidays | Complete | - |
| Payroll (/employee/payroll) | Salary details, payslip download, reimbursement | Partial | Employee can generate payslips for ANY employee - security bug. |
| Communication (/employee/communication) | View announcements, raise tickets | Complete | - |
| Performance (/employee/performance) | View goals, progress, review feedback | Partial | Some sub-sections have TODO markers - likely incomplete. |
| Reports (/employee/reports) | Attendance/task summary, tax documents | Complete | - |
| Documents (/employee/document) | Upload/view personal documents | Not Working | No backend connection - static UI only. |
| Settings (/employee/settings) | Password/preference changes | Not Working | No backend connection - static UI only. |
| collbration | Chat,attch file | 70% completed | In collb sub module ui only created backend not connected |

# Cross-cutting Issues (affect both sides)

- No JWT/bcrypt backend authentication - API routes are not protected server-side.

- Task Notes not persisted - lost on page refresh.

- Payslip creation on the wrong side - should be Admin/HR-only.

# UI Pending Items

Visual/interface elements that are already on screen (buttons, tabs, panels, icons) but are not yet functional or fully wired up - separate from backend/data completeness above.

| Page / Module | UI element | Pending status |
| --- | --- | --- |
| Task Details | Top quick-action buttons: E-Mail / Notes icons | Buttons render and highlight on click, but have no real action — clicking them does not open email or switch tabs. |
| Task Details | Notes tab timeline | Visual timeline, cards, and 'Add Note' form all render correctly, but nothing is saved — refresh wipes it out. |
| Collaboration - Chats tab | Message right-click context menu | Menu items (Reply, Copy, Forward, Pin, Star) show in the design reference but are not built. Only Delete works. |
| Collaboration - Chats tab | Attachment / emoji / mic icons in message bar | Icons are visible in the input bar but are decorative — no file picker, emoji panel, or voice recorder opens. |
| Collaboration - Chats tab | 'About Chat' panel - Files and media | Panel opens and shows layout, but always displays 'No files or media' — not wired to real attachment data. |
| Collaboration | Task Chats / Copilot / Channels tabs | Tab buttons switch correctly, but the content area shows a plain 'Coming soon' placeholder — no real UI built yet. |
| Collaboration - '+' menu | Video conference option | Appears in the dropdown with icon and description, but clicking it only shows an alert - no meeting UI. |
| Payments | Create Invoice form | Form UI is complete and functional, but success redirect sends the user to the wrong page (Tasks instead of Payments). |
| Employee - Documents page | Upload area / document list | Page layout exists, but there is no upload button wired to the backend and no list of uploaded files rendering. |
| Employee - Settings page | Password / preference fields | Form fields are present, but there is no Save button action - nothing is sent to the backend. |
| Admin - Settings page | Entire page | Only a placeholder title and 'coming soon' message - no settings UI has been designed yet. |
| Payroll (Employee side) | Payslip creation form | Form works, but exposes an employee-picker dropdown that lets anyone generate a payslip for any employee - this UI should not exist on the employee side at all. |