# Ecommerce Platform — Development Progress & Next Phase

Search Feature Completion + Payment Gateway Research Plan

# 1. Status Update: Search Bar

The global and category-based product search feature is functionally complete (~90%) and has been tested end-to-end across the following flows:

- Global search — live, debounced search across product name, SKU, category, sub-category, and description.

- Category-based search — exact category filter combined with optional text query.

- Regex-safe backend querying — user input is escaped to prevent regex injection.

- Frontend: animated slide-in search panel with popular searches, live results, and "View all results" navigation.

Remaining 10%: pagination on the full results page, minor UX polish, and (optionally) migrating category matching from string comparison to a proper Category reference.

# 2. Next Phase: Payment Gateway Integration for demo

With search complete, the next milestone is enabling checkout via a payment gateway. This phase is split into three parts: gateway research, dummy/test API creation, and backend integration testing.

## 2.1 Payment Gateway Research

Comparison of common gateways suitable for this project, evaluated for ease of integration, sandbox/test support, and typical fees:

| Gateway | Ease of Integration | Test/Sandbox Mode | Transaction Fee (India) | Best For |
| --- | --- | --- | --- | --- |
| Razorpay | Easy (Node SDK, good docs) | Yes — free test keys | ~2% per txn | Indian D2C stores |
| Stripe | Easy (best-in-class docs) | Yes — free test mode | ~2% + fixed fee | Global stores, subscriptions |
| PayPal | Moderate (redirect flow) | Yes — sandbox accounts | ~2.9% + fixed fee | International buyers |
| Cashfree | Easy (Node SDK) | Yes — free test mode | ~1.75–2% | Budget-friendly Indian stores |

Recommendation: Start with Razorpay or Stripe test mode — both offer free sandbox keys, official Node.js SDKs, and detailed webhook simulation tools, making them ideal for building and testing a dummy payment flow before going live.

## 2.2 Dummy/Test API Creation

Before wiring up a real gateway, we'll stand up dummy API endpoints that mimic gateway behavior. This lets the frontend checkout flow be built and tested independently of live credentials.

These dummy endpoints return mock but realistic responses (using the gateway's sandbox/test mode where possible), so the same request/response shape can later be swapped for live calls with minimal frontend changes.

## 2.3 Backend Integration & Testing Plan

- Set up test/sandbox API keys for the chosen gateway (Razorpay/Stripe) in a .env file (never commit real keys).

- Build order-creation endpoint that talks to the gateway's test API and returns an order ID + client-side key.

- Implement signature/webhook verification using the gateway's official SDK to confirm payment authenticity.

- Test full flow: create order → simulate payment (test card/UPI) → verify → update order status in MongoDB.

- Write Postman/Thunder Client collection for all payment endpoints for repeatable manual testing.